1.Status and construction of building with photograph- mentioning blocks, each floor starting from floor-1 and construction status.

- Piling		: 100% work completed.

- Sub Structure	: 100% work completed.

- Super Structure:

  - Ground Floor Slab: RCC 100% work completed.

  - 1st Floor Slab: RCC 100% work completed.

  - 2nd Floor Slab: RCC Work in progress.

2.Construction status of internal infrastructure-photograph with description(e.g stp,ugr)

- UGR: RCC work 100% completed & Waterproofing work in progress.

3.Construction Status of common area-photograph with description(e.g-lift well,fire refuge,stair case)

- No progress as of now.